**1. Acceptance and payment terms**

First instalment 10 April 2017 500 EUR

Second instalment 1 June 2017 1’750 EUR

Third instalment 30 June 2017 1’500 EUR

Last instalment when product is finished 250 EUR

TOTAL 4’000 EUR

Final release when product is satisfied 500 EUR

TOTAL 4’500 EUR

**2. External bookstores / providers**

These should be the main online bookstores in Switzerland

* Amazon.de / amazon.ch
* Dodax.ch
* Exlibris.ch
* Orellfuessli.ch
* Biderundtanner.ch
* Cede.ch
* Buchaus.ch
* Buch.ch
* Buchland.ch
* Businessbuch.ch
* Lehmanns.ch

**3. Schools**

We should be able to manually add and modify the schools. With these schools we want to start with:

* Universität Zürich
* ETH Zürich
* Zürcher Hochschule für Angewandte Wissenschaften (ZHAW)
* Hochschule für Wirtschaft Zürich (HWZ)
* Pädagogische Hochschule Zürich (PHZH)
* Hochschule Rapperswil (HSR)
* Zürcher Hochschule der Künste (ZHdK)
* Hochschule Luzern (HSLU)
* Universität St. Gallen

**4. Student Information**

Red mandatory, black for additional info

* First Name
* Last Name
* Date of birth
* Adress
* E-Mail-Adress
* University
* Major / Studiengang
* BSC / MSC
* Part-time / full-time
* When started with BSC or MSC?
* Finish with BSC or MSC?

**To-dos**

|  |  |  |
| --- | --- | --- |
| **What** | **Deadline** | **Task Owner** |
| send Info about Logo to Lirim | done | Patrick |
| discuss implementation of ISBN Scanner with Doruntina | 08.04.17 | Patrick |
| search a template from theme forest or theme envato | 08.04.17 | Gabrijel |
| send slogans to Lirim | 08.04.17 | G & P |
| Install slack for all involved parties | 03.04.17 | Gabrijel |

**Next call will take place on the 8th of April at 10am.**